Hi <RI>

Can you please work with the sponsor and EPG to complete the Agreement 3, Planning, Startup, Project&Support and Staff information sheets?

Please send it back soonest so that I can request scope approval.

Below are the high-level milestone dates.

Warm regards, Pieter

|  |  |
| --- | --- |
| <COMP Name> - Evaluation appraisal | 25-Sep-23 |
| <COMP Name> - Sponsor meeting | 02-Oct-23 |
| <COMP Name> - Scope approval | 09-Oct-23 |
| <COMP Name> - Scope must be done | 29-Oct-23 |
| <COMP Name> - 30% review | 10-Nov-23 |
| <COMP Name> - 50% review | 17-Nov-23 |
| <COMP Name> - 90% review | 28-Nov-23 |
| <COMP Name> - EPG meeting | 01-Dec-23 |
| <COMP Name> - Technology test | 06-Dec-23 |
| <COMP Name> - Phase 2 start | 08-Dec-23 |
| <COMP Name> - Phase 3 done | 15-Dec-23 |
| <COMP Name> - Finalise CAS | 18-Dec-23 |
| <COMP Name> - Final CAS review | 21-Dec-23 |
| <COMP Name> - Submit | 24-Dec-23 |