Appraisal Plan

Demo part 2: D124 (A5) SoftMARS - Base Alpha City (Q2) 2021

ATL:

Pieter van Zyl

Sponsor:

Joan van Zyl

Organization:

Software for Mars (Pty) Ltd

Target:

CMMI Development V2.0 (CMMI-DEV) without SAM - Maturity Level 5

Table of Contents

Phase 1	3

Plan Appraisal – Sample Scope: Appraisal Setup	3

Plan Appraisal – Sample Scope: Organization	3

Plan Appraisal - Sample Scope: Timeline and Scheduling	5

Plan Appraisal - Sample Scope: Appraisal Scope	6

Plan Appraisal - Sample Scope: Appraisal Personnel	7

Plan Appraisal - Sample Scope: Projects	9

Plan Appraisal - Sample Scope: Targets and Scope	11

Plan Appraisal - Random Generated Sample	12

Plan Appraisal - Readiness: Appraisal Outputs	13

Plan Appraisal - Readiness: OE Collection Plan	14

Plan Appraisal - Readiness: Readiness Reviews	17

Plan Appraisal - Readiness: Logistics and Constraints	19

Phase 1

Plan Appraisal – Sample Scope: Appraisal Setup

### Appraisal Name and Type

#### Demo part 2: D124 (A5) SoftMARS - Base Alpha City (Q2) 2021

Appraisal Type

Benchmark

Time Zone

Greenwich Standard Time

Partner

Demix

Business and Appraisal Objectives

[BO-1] Improve production efficiency to improve productivity

[BO-2] Improve delivery capacity

[BO-3] Reduce Code Acceptance Defects

[A1]: In support of the business objectives, understand the current strength and weaknesses of the CMMI maturity level 3 practices within the organisation [BO-1, BO-2 & BO-3].

ATM Signatures Required

No

Use of a virtual collection technique for appraisal

Yes

Virtual Technique Description

-

Plan Appraisal – Sample Scope: Organization

### Organization

Name

Software for Mars (Pty) Ltd

Native Language Name

Mars

Address Line 1

Room 1, Dome 1

Address Line 2

No. 1 First Street

City

Base Alpha City

State/Province/Region

Tharsis

Zip/Postal Code

4th planet

Website Address/URL

http://eMars.com

Rationale for Projects Excluded from OU

No projects excluded

ISIC Section - Division

(K-64) Financial and insurance activities - Financial service activities, except insurance and pension funding

### Organizational Unit (OU)

Name

R&D Department

Native Language Name

-

Description

The company provides space exploration services…

Organizations

Software for Mars (Pty) Ltd

Number of Sr. Management (FTEs)

1

Number of Sr. Management Talked To

1

Plan Appraisal - Sample Scope: Timeline and Scheduling

### Appraisal Timeline

#### Phase 1: Plan Appraisal

Plan Appraisal Start Date

2020/12/09

Plan Appraisal End Date

2021/04/11

#### Readiness Review: Readiness review for Version 1 of OE database

Readiness Review Start Date

2021/03/13

Readiness Review End Date

2021/03/13

#### Readiness Review: Readiness review for Version 2 of OE database

Readiness Review Start Date

2021/03/27

Readiness Review End Date

2021/03/27

#### Phase 2: Conduct Appraisal

Conduct Appraisal Start Date

2021/04/12

Conduct Appraisal End Date

2021/04/16

Days on Site

5

#### Phase 3: Report Results

Report Results Start Date

2021/04/16

Report Results End Date

2021/05/01

Plan Appraisal - Sample Scope: Appraisal Scope

### Target Level

#### CMMI Development V2.0 (CMMI-DEV) without SAM

Maturity Level 5

### Target Level Details

Engineering and Developing Products

Product Integration - L3

Technical Solution - L3

Ensuring Quality

Peer Reviews - L3

Process Quality Assurance - L3

Requirements Development and Management - L3

Verification and Validation - L3

Improving Performance

Managing Performance and Measurement - L5

Process Asset Development - L3

Process Management - L4

Managing Business Resilience

Risk and Opportunity Management - L3

Managing the Workforce

Organizational Training - L3

Planning and Managing Work

Estimating - L3

Monitor and Control - L3

Planning - L4

Supporting Implementation

Causal Analysis and Resolution - L5

Configuration Management - L2

Decision Analysis and Resolution - L3

Sustaining Habit and Persistence

Governance - L4

Implementation Infrastructure - L3

Plan Appraisal - Sample Scope: Appraisal Personnel

### Create Appraisal Team

#### Pieter van Zyl

Appraisal Team Leader

Partner Organization

Demix

Organization Affiliation

-

OU Relationship

Internal

Certifications

- Certified Associate CMMI V2.0

- Certified Associate CMMI V2.0

- Certified Lead Appraiser CMMI V2.0 Development

- Certified Lead Appraiser CMMI V2.0 High Maturity

- Reporting Relationships

- None

- Phone Number

- +27 82 900 0008

- Email Address

- pwj.vanzyl@gmail.com

#### Joan van Zyl

- Appraisal Sponsor

- Organization Affiliation

- Demix (Pty) Ltd

- OU Relationship

- External

- Certifications

- Certified Associate CMMI V2.0

- Certified ATM CMMI V2.0 High Maturity

- Reporting Relationships

- Individual is employed by the ATL's organization

- Phone Number

- 082 787 4208

- Email Address

- joan.vanzyl@demix.org

### Team Member Experience and Responsibilities

#### Pieter van Zyl

- Appraisal Team Leader

- Domain Experience

- Development | 35 years

- Services | 30 years

- Supplier Management | 25 years

- Type of Domain Experience

- -

- Management Experience

- 30 years

- Mini-Team Assignment

- -

- Specific Responsibilities

- -

### OU Appraisal Participants

- See Appendix Documents

### Participant Responsibilities

- See Appendix Documents

- Plan Appraisal - Sample Scope: Projects

### Organizational Support Functions In Scope

- See Appendix Documents

### OU Sample Eligible Projects

- See Appendix Documents

### Sampling Factors

#### R&D Department

- Name

- Type of Work

- Definition

- All development projects

### Sampling Factor Values

#### R&D Department

- Sampling Factor

- Type of Work

- Value

- All projects

- Description

- All development projects

### Project Subgroups

#### R&D Department

- Name

- All projects (AP)

- Sampling Factor Values

- Type of Work - All projects

### Project Subgroup Assignments

- See Appendix Documents

- Plan Appraisal - Sample Scope: Targets and Scope

### Organizational Support Function PA Exceptions

- See Appendix Documents

### OU Project PA Exceptions

- See Appendix Documents

### Projects to Include in Random Sample

- None

- Plan Appraisal - Random Generated Sample

### Sample Scope

- See Appendix Documents

### Random Sample Creation

- See Appendix Documents

### Project Substitution

- None

### Sample Addition

- None

### Sampled Project Details

- See Appendix Documents

- Plan Appraisal - Readiness: Appraisal Outputs

### Required Outputs

- Name

- Final Findings

- Description of Output Delivery

- The Final Findings will be presented as a PowerPoint presentation on the last on-site day, highlighting the strengths and weaknesses identified.

- Name

- Performance Report

- Description of Output Delivery

- -

- Name

- Sampled Project and OSF-level Practice Characterization Worksheets

- Description of Output Delivery

- OSF-level Practice Characterization Worksheets and Matrix included in the Final Findings presentation.

- Name

- Sampled Project and OSF-level Ratings Worksheets

- Description of Output Delivery

- OSF-level Practice Ratings Worksheets and Matrix included in the Final Findings presentation.

- Name

- Schedule

- Description of Output Delivery

- In the opening briefing presentation. The schedule shows the time slots allocated for each of the planned activities during the on-site phase of the appraisal.

### Performance Report Outputs

- None

### Optional Outputs

- Name

- Follow up actions

- Owner

- Sponsor

- Controls or Restrictions on Use

- For the sponsor to decide.

- Description of Output Delivery

- Immediately follow-up actions after the final findings are presented.

- Plan Appraisal - Readiness: OE Collection Plan

### OE Collection Approach

- Collection Approach

- Managed Discovery

- Description

- More than 90% of evidence will be provided in an OE database document, which will subsequently be used for verification with 10% or less in managed discovery mode.

### OE Collection Techniques

- Collection Technique

- OE Database

- OE Type

- Artifacts and Affirmations

- Description

- The team members will review the OE Database beforehand, from there creating the questions and during the appraisal use affirmations to corroborate the evidence with the affirmations.

### Responsiblity For Collection

- Name

- EPG member

- Description

- Process engineering group members to populate the OE.

### Performance Report Collection Approach

- Name

- ATL

- Description

- The ATL will collect it from the sponsor and the MA/EPG team.

### Summary of Initial OE

- Summary of Initial OE

- None

### Data Collection Timing

- Name of Timeline Milestone

- Version 1 of OE database

- Date Completed

- 2021/03/12

- List of Participants

- ATL, ATMs and EPG members.

- Name of Timeline Milestone

- Version 2 of OE database

- Date Completed

- 2021/03/26

- List of Participants

- ATL, ATMs and EPG member: A revised list based on a review of OE database version 1.

### Additional Information

- Additional Information

- None.

- Plan Appraisal - Readiness: Readiness Reviews

### Readiness Reviews

- Name

- Readiness review for Version 1 of OE database

- Start Date

- 2021/03/13

- End Date

- 2021/03/13

- Objectives

- Determine how much of the OE is linked and available in the sampled database.

- Confirm ATM availability and status.

- Success Criteria

- 1) Minimum of 30% of Objective Evidence gathered.

- 2) ATMs all linked on CAS.

- 3) ATM training scheduled.

- Members to be Present

- LA and min 1 ATM.

- Outcomes

- List of missing evidence and action points.

- Further Details

- None.

- Characterized Objective Evidence

- No

- Name

- Readiness review for Version 2 of OE database

- Start Date

- 2021/03/27

- End Date

- 2021/03/27

- Objectives

- Determine how much of the OE is linked and available in the sampled database.

- Confirm ATM availability and status.

- Success Criteria

- - 90% of OE linked in OE Database against sampled projects.

- - Participants invited

- - Risks mitigated

- - Outstanding items identified

- Members to be Present

- LA and min 1 ATM.

- Outcomes

- 90% of OE against sampled projects and support functions received - Yes

- On-site schedule completed and participants invited - Yes

- Risks mitigated - Yes

- Outstanding items

- - None

- Further Details

- None.

- Characterized Objective Evidence

- No

- Plan Appraisal - Readiness: Logistics and Constraints

### Resource Effort Estimate

#### Total Resource Estimate

- 1548 hours

- Participant Group

- Appraisal Planning

- Participant Individuals

- ATL (1)

- Task

- Plan the appraisal

- Time (hours)

- 120

- Total Time (hours)

- 120

- Participant Group

- Appraisal Planning

- Participant Individuals

- ATM (4)

- Task

- Plan the appraisal

- Time (hours)

- 8

- Total Time (hours)

- 32

- Participant Group

- ATM training

- Participant Individuals

- ATL (1), ATM (4), RI (1)

- Task

- Training

- Time (hours)

- 8

- Total Time (hours)

- 48

- Participant Group

- CM

- Participant Individuals

- ATL (1), ATM (4), RI (1), CM (1)

- Task

- Interview

- Time (hours)

- 1

- Total Time (hours)

- 7

- Participant Group

- Consolidations

- Participant Individuals

- ATL (1), ATM (4), RI (1)

- Task

- Consolidate interview data, project level and support level characterisation, develop findings

- Time (hours)

- 12

- Total Time (hours)

- 72

- Participant Group

- Engineers

- Participant Individuals

- ATL (1), ATM (4), RI (1), Engineers (6)

- Task

- Interview

- Time (hours)

- 3

- Total Time (hours)

- 36

- Participant Group

- EPG/MA

- Participant Individuals

- ATL (1), ATM (4), RI (1), EPG (1)

- Task

- Interview

- Time (hours)

- 3

- Total Time (hours)

- 21

- Participant Group

- Final findings

- Participant Individuals

- ParticipantsFinal (15), ATM (4)

- Task

- Final findings

- Time (hours)

- 1

- Total Time (hours)

- 19

- Participant Group

- Objective Evidence Review

- Participant Individuals

- ATL (1), ATM (4), RI (1)

- Task

- Phase 2 review OE

- Time (hours)

- 24

- Total Time (hours)

- 144

- Participant Group

- OE collection 1

- Participant Individuals

- ATL (1), RI (1), OUC (1), EPG (1)

- Task

- Collect OE

- Time (hours)

- 40

- Total Time (hours)

- 160

- Participant Group

- OE collection 2

- Participant Individuals

- ATL (1), RI (1), OUC (1), EPG (1)

- Task

- Collect OE

- Time (hours)

- 120

- Total Time (hours)

- 480

- Participant Group

- Opening briefing

- Participant Individuals

- ATL (1), ATM (4), RI (1), ParticipantsOpen (18), Sponsor (1)

- Task

- Opening Presentation

- Time (hours)

- 1

- Total Time (hours)

- 25

- Participant Group

- OT

- Participant Individuals

- ATL (1), ATM (4), RI (1), OT (1)

- Task

- Interview

- Time (hours)

- 1

- Total Time (hours)

- 7

- Participant Group

- PMs

- Participant Individuals

- ATL (1), ATM (4), RI (1), PMs (2)

- Task

- Interview

- Time (hours)

- 3

- Total Time (hours)

- 24

- Participant Group

- PPQA

- Participant Individuals

- ATL (1), ATM (4), RI (1), PPQA (1)

- Task

- Interview

- Time (hours)

- 1

- Total Time (hours)

- 7

- Participant Group

- Preliminary findings 1

- Participant Individuals

- ATL (1), ATM (4), RI (1), ParticipantsPrelim1 (7)

- Task

- Preliminary findings

- Time (hours)

- 1

- Total Time (hours)

- 13

- Participant Group

- Preliminary findings 2

- Participant Individuals

- ATL (1), ATM (4), RI (1), ParticipantsPrelim2 (5)

- Task

- Preliminary findings

- Time (hours)

- 1

- Total Time (hours)

- 11

- Participant Group

- Readiness review 1

- Participant Individuals

- ATL (1), ATM (4), RI (1)

- Task

- Readiness review

- Time (hours)

- 4

- Total Time (hours)

- 24

- Participant Group

- Readiness review 2

- Participant Individuals

- ATL (1), ATM (4), RI (1)

- Task

- Readiness review

- Time (hours)

- 8

- Total Time (hours)

- 48

- Participant Group

- Review final findings

- Participant Individuals

- ATL (1), ATM (4), RI (1), ParticipantsFinal (15), Sponsor (1)

- Task

- Review preliminary findings

- Time (hours)

- 4

- Total Time (hours)

- 88

- Participant Group

- Review OE

- Participant Individuals

- ATL (1), ATM (4), RI (1)

- Task

- Review objective evidence

- Time (hours)

- 18

- Total Time (hours)

- 108

- Participant Group

- Senior management

- Participant Individuals

- ATL (1), ATM (4), RI (1), SM (2)

- Task

- Interview

- Time (hours)

- 1

- Total Time (hours)

- 8

- Participant Group

- Sponsor meetings

- Participant Individuals

- ATL (1), ATM (4), RI (1), Sponsor (1)

- Task

- Plan the appraisal

- Time (hours)

- 5

- Total Time (hours)

- 35

- Participant Group

- Technology Test

- Participant Individuals

- ATL (1), ATM (4), RI (1), ParticipantsTechTest (5)

- Task

- Technology Test

- Time (hours)

- 1

- Total Time (hours)

- 11

### Logistical Requirements

- Name

- Accommodations and travel support for ATMs, as needed

- Equipment

- -

- Description

- No travel is required, the appraisal is conducted using virtual methods.

- Role Responsibility

- ATL and Site coordinator.

- Name

- Description of the location(s) within the OU where appraisal activities will take place

- Equipment

- A room or rooms that can be used for performing interviews and delivering presentations

- Description

- Confidential site meeting rooms with virtual delivery facilities, such as a laptop with a camera and speakers, will be made available by the organisation.

- Role Responsibility

- ATL and Site coordinator.

### Appraisal Constraints

- Name

- Schedule Constraints

- Description

- The appraisal needs to be completed by middle November 2020.

### Risk Identification and Management

- Name

- ATM may become ill

- Category

- Personnel

- Description

- One of the appraisal team members may become ill or unavailable during the appraisal.

- Impact

- Low

- Mitigation

- 1) Excluding the LA, plan for 4+ ATMs.

- 2) LA will work as an ATM if required.

- 3) Setup the schedule so that all appraisal team members are in all affirmation interviews.

- Status

- Closed

### COI Identification and Management

- None

### Optional Follow-On Activities

- Name

- Lessons Learned

- Description

- After the final findings, the Appraisal Team will discuss the lessons learned.

### Confidentiality and Non-Attribution

- None