## Slide 1
Preliminary Findings

## Slide 2: Appraisal Overview
Notes: Information in this section should come from the appraisal plan. The idea here is not to duplicate the contents of the plan, but to provide a summary for the Appraisal Sponsor, and the personnel from the OU who will see these findings.
The ATL may add additional information to the final findings presentation, but this minimum content must be present.

## Slide 3
It has been a pleasure working with you over the recent past. We are now looking forward to present the preliminary findings to you for your validation.
很荣幸这段时间与您共事，现在向您展示初步结果，供您确认
Notes: Introduction. Also an opportunity to talk a bit about Demix
Demix has LAs from across the globe and performs appraisals around the world
Demix is one of the largest CMMI services providers globally
Demix also provide other citification services, such as ISO, COBIT, MAX
It is a pleasure and honour to be here with you today. We are looking forward to work with you and your team over the coming days.
早晨好。今天我很高興和榮幸來到這裡，我期待著在未來的几天里與您和您的團隊一起工作。

## Slide 4: DEMIXIUM™
Demixium™ Copyright Demix 2021
www.demixium.com
Create | Evolve | Perfect

## Slide 5: Appraisal Principles
Start with a process framework
以一个过程框架作为开始
Observe strict confidentiality and non-attribution
严格遵循保密性和不归因性
Involve senior management as appraisal sponsor
把高层作为评估发起人
Approach appraisal collaboratively to the extent possible
评估需要协调合作进行
Focus on action
关注行动
Notes: 1, what ever you share is confidential with the ATM’s and
2, non – your name will not appear in any reports
collaboratively – we have representation from your side as well as ours last at the end there are always weaknesses and from there an improvement action is always undertaken

## Slide 7: About Preliminary Findings
These are the preliminary findings. They are not the final findings. We encourage you to provide feedback on what is presented. 我们现在所进行的是初步发现，还没有到最终发布阶段，欢迎你们对发现结果提供反馈
It is a requirement of the CMMI Method Definition Document V2.0 that the presenter reads the findings verbatim. 按照CMMI 方法定义文档 V2.0 的要求，我们需要以文字形式进行表达
The appraisal team CANNOT commit to making changes, we will collect your input and evaluate it after the presentation. 评估小组成员不能向你们承诺对发现进行修改，我们会把你们的反馈记录下来
Confidentiality and non-attribution remain in effect. 保密原则和非归因原则依然有效
Strengths are only noted if they are significant strengths. 只有发现特别明显的强项时才会反映出来

## Slide 8: Virtual appraisals – code of conduct
A virtual appraisal code of conduct must include the following rules at a minimum: (ISACA MDD v2.2)
Participate actively in appraisal activities
No sleeping, multitasking, etc.
To meet confidentiality requirements, ATL may require no additional media or writing materials, laptops, or mobile devices other than those agreed as necessary for conducting virtual activities for some or all interviews
One person speaks at a time
All participants identify themselves when needed, including when asked by ATL, to verify their identity with a government issued photo ID.
Additional required actions
Video cameras should be on at all time.

## Slide 9: Findings Definitions – Required Categories
Required Findings Categories:
  Weaknesses - A type of preliminary or final finding, which is an ineffective, or lack of implementation of one or more processes that meet the intent and value of a practice based on verified objective evidence, and applicable across the project(s) and organizational support functions or Organizational Unit as a whole. This is realized either by a) the process itself does not address a CMMI practice requirement, or b) the project(s) or organizational support functions are not following their process that IS compliant with the intent and value of the applicable CMMI practice.
  Strengths - A type of preliminary or final finding, which is an exemplary or noteworthy implementation of a process that meets the intent and value of a CMMI model practice.
所需结果类别：
  弱项——一种初步或最终发现,这是一个无效,或缺乏,实现一个或多个过程满足的意图和价值实践验证客观证据的基础上,和适用的项目(s)和组织支持函数或组织单元作为一个整体。这要么是由a)过程本身没有满足CMMI实践需求，要么是由b)项目或组织支持功能没有遵循它们的过程，而这些过程与适用的CMMI实践的意图和价值是一致的。
  优势 - 一种初步或最终发现，是符合 CMMI 模型实践意图和价值的过程的模范或值得注意的执行。

## Slide 10: Practice Area Findings

## Slide 11: Causal Analysis and Resolution (CAR) 原因分析与解决
Intent: Identify causes of selected outcomes and take action to either prevent recurrence of undesirable outcomes or ensure recurrence of positive outcomes. 识别选定结果的原因并采取行动，防止不想要的结果再次发生或确保再次出现正面结果。
Value: Addressing root cause issues eliminates rework and directly improves quality and productivity. 解决根本原因问题可以消除返工并直接提高质量和生产率。
Strengths 强项:
None 没有
Weaknesses 弱点:
In some cases, the organizational guidelines and criteria for selecting CAR methods require more content. (3.2) 在某些情况下，用于选择CAR方法的组织指南和标准需要更多内容。
In some cases, the required resources, including people and funding, are inadequately provided to address root cause actions. (3.3) 在某些情况下，无法提供所需的资源（包括人员和资金）来解决根本原因行动。

## Slide 12: Configuration Management (CM) 配置管理
Intent: Manage the integrity of work products using configuration identification, version control, change control, and audits. 使用配置识别、版本控制、变更控制和审计来管理工作产品的完整性。
Value: Reduces loss of work and increases the ability to deliver the correct version of the solution to the customer. 减少工作损失，并增加向客户提供正确版本解决方案的能力。
Strengths 强项:
A good CCB structure representative of management and staff has been established to manage changes to baselines and releases. 公司建立了代表管理层和员工的CCB，以管理对基线和发布的更改。
Weaknesses 弱点:
None 没有

## Slide 13: Decision Analysis and Resolution (DAR) 决策分析与解决
Intent: Make and record decisions using a recorded process that analyzes alternatives. 使用分析备选方案的已记录过程做出并记录决策。
Value: Increases the objectivity of decision making and the probability of selecting the optimal solution. 增加决策的客观性和提高找到最佳解决方案的概率
Strengths强项:
Where appropriate, alternative solutions are solicited from affected stakeholders through "brain-storming" sessions. 在适当的情况下，通过“头脑风暴”会议从受影响的利益相关者那里寻求替代解决方案。
The Corporate Management system defines authority levels and decision-making per role. 企业管理部定义了每个角色的权限级别和决策。
Weaknesses弱点:
None 没有

## Slide 14: Estimating (EST) 估算
Intent: Estimate the size, effort, duration, and cost of the work and resources needed to develop, acquire, or deliver the solution. 估算开发、采购或交付解决方案所需的工作和资源的规模、工作量、周期和成本。
Value: Estimation provides a basis for making commitments, planning, and reducing uncertainty, which allows for early corrective actions and increases the likelihood of meeting objectives. 估算为做出承诺、策划和减少不确定性提供了依据，有助于尽早采取纠正措施并提高实现目标的可能性。
Strengths强项:
Well-defined estimates are used to allow work tracking and timely corrective actions to deliver solutions which meet QPPOs. 明确的定义了估算值可用于跟踪工作并及时采取纠正措施，以提供满足QPPO要求的解决方案。
Weaknesses弱点:
None 没有

## Slide 15: Governance (GOV) 管治
Intent: Provides guidance to senior management on their role in the sponsorship and governance of process activities. 指导高级管理层履行其在支持和治理过程活动中的职责
Value: Minimizes the cost of process implementation, increases the likelihood of meeting objectives, and ensures that the implemented processes support and contribute to the success of the business. 最大限度地降低过程实施成本，提高实现目标的可能性，并确保实施的过程支持并促成业务成功。
Strengths强项:
None 没有
Weaknesses弱点:
None 没有

## Slide 16: Implementation Infrastructure (II) 实施基础条件
Strengths强项:
None 没有
Weaknesses弱点:
In some cases, inadequate induction training is provided. (Engineering - 2.1) 在某些情况下，上岗培训不足。
Some project managers have a weak understanding of the use of statistical and quantitative techniques to manage their projects towards achieving the business QPPOs. (Project Management - 2.1) 一些项目经理对使用统计和定量技术来管理他们的项目以实现业务QPPO缺乏了解。
Intent: Ensure that the processes important to an organization are persistently and habitually used and improved. 确保组织重要过程得到一致和熟练的运用和改进。
Value: Sustains the ability to consistently achieve goals and objectives efficiently and effectively. 维持有效和高效地实现目标的能力。

## Slide 17: Managing Performance and Measurement (MPM) 管理绩效与度量
Strengths强项:
None 没有
Intent: Manage performance using measurement and analysis to achieve business objectives. 使用度量和分析来管理性能，以实现业务目标。
Value: Maximizes business return on investment by focusing management and improvement efforts on cost, schedule, and quality performance. 将管理和改进工作集中在成本、进度和质量性能上，最大限度地提高业务投资回报。

## Slide 18: Managing Performance and Measurement (MPM) 管理绩效与度量
Weaknesses
In some cases QPPOs are not clearly traceable to all business, performance and/or measurement objectives. (4.1) 在某些情况下，不能明确将QPPO追溯到所有业务，绩效和/或度量目标。
Although many prediction models have been developed, some are not updated. (4.4) 尽管已开发了许多预测模型，但其中一些模型尚未更新。
Intent: Manage performance using measurement and analysis to achieve business objectives. 使用度量和分析来管理性能，以实现业务目标。
Value: Maximizes business return on investment by focusing management and improvement efforts on cost, schedule, and quality performance. 将管理和改进工作集中在成本、进度和质量性能上，最大限度地提高业务投资回报。

## Slide 19: Monitor and Control (MC) 监控
Intent: Provide an understanding of the project progress so appropriate corrective actions can be taken when performance deviates significantly from plans. 提供对项目进度的掌握，以便在绩效显著偏离计划时采取适当的纠正措施。
Value: Increases the probability of meeting objectives by taking early actions to adjust for significant performance deviations. 通过及早采取行动调整显著绩效偏差，提高达成目标的可能性。
Strengths强项:
Project Managers and Quality Assurance oversee and give assurance to effective stakeholder involvement during the project's lifecycle. 项目经理和质量保证监督并保证利益相关者在项目生命周期中的有效参与。
Weaknesses弱点:
Some aspects of monitor and control reports were incomplete. (1.1) 监控报告的某些方面不完整。

## Slide 20: Organizational Training (OT) 组织级培训
Intent: Develop the skills and knowledge of personnel so they perform their roles efficiently and effectively. 培养人员的技能和知识，以便他们高效且有效地执行他们的角色。
Value: Enhances individuals’ skills and knowledge to improve organizational work performance. 增强个人的技能和知识，提高组织工作性能。
Strengths强项:
A comprehensive strategic training plan in support of business objectives has been established, maintained and executed. 已经建立，维护和执行了支持业务目标的全面战略培训计划。
Instructor training evaluations are well defined and performed to establish and maintain the organisation's training capability and ensure continuous improvement. 良好地定义和执行讲师培训评估，以建立和维护组织的培训能力并确保持续改进。
Weaknesses弱点:
None 没有

## Slide 21: Peer Reviews (PR) 同行评审
Strengths强项:
None 没有
Weaknesses弱点:
Not all available data from peer review results are analyzed sufficiently. (3.1) 并非对同行评审结果中的所有可用数据都进行了充分的分析。
Intent: Identify and address work product issues through reviews by the producer’s peers or Subject Matter Experts (SMEs). 通过生产者同行或主题专家(SME)的评审来识别并解决工作产品的问题。
Value: Reduce cost and rework by uncovering issues or defects early. 及早发现问题或缺陷，降低成本和返工。

## Slide 22: Planning (PLAN) 策划
Strengths强项:
None 没有
Weaknesses弱点:
In some projects, the follow-up reviews were incomplete. (2.8) 在某些项目中，后续审查不完整。
Intent: Develop plans to describe what is needed to accomplish the work within the standards and constraints of the organization 制定计划来描述在组织的标准和约束条件内完成工作所需的内容
Value: Optimizes cost, functionality, and quality to increase the likelihood that objectives will be met. 优化成本、功能和质量以增加实现目标的可能性。

## Slide 23: Process Asset Development (PAD) 过程资产开发
Strengths强项:
Standard process tailoring guideline descriptions are comprehensive. 标准过程裁剪指南描述非常全面。
Work environment standards are well defined for usage. 工作环境标准已明确定义以供使用。
Weaknesses弱点:
The architecture was basic and not comprehensive. (3.2) 体系结构是基本的，并不全面。
Intent: Develop and keep updated the process assets necessary to perform the work. 开发并保持更新执行工作所需的过程资产。
Value: Provides a capability to understand and repeat successful performance. 提供了解和重复成功性能的能力

## Slide 24: Process Management (PCM) 过程管理
Strengths强项:
Good deployment planning practices are observed. 遵守了良好的部署计划实践。
Process improvement actions are well defined. 过程改进措施已明确定义。
Links between business objectives that are traced to process improvement objectives are well documented. 很好地记录了可追溯到过程改进目标和业务目标之间的链接。
Intent: Manages and implements the continuous improvement of processes and infrastructure to support accomplishing business objectives, identify and implement the most beneficial process improvements, and make the results of process improvement visible, accessible, and sustainable. 管理和实施过程和基础条件的持续改进来、支持业务目标的实现、确定和实施能够带来最大效益的过程改进、使过程改进结果可见、可使用和可持续
Value: Ensures that processes, infrastructure, and their improvement contribute to successfully meeting business objectives. 确保过程、基础条件及其环境有助于成功实现业务目标。

## Slide 25: Process Management (PCM) 过程管理
Weaknesses弱点:
None 没有
Intent: Manages and implements the continuous improvement of processes and infrastructure to support accomplishing business objectives, identify and implement the most beneficial process improvements, and make the results of process improvement visible, accessible, and sustainable. 管理和实施过程和基础条件的持续改进来、支持业务目标的实现、确定和实施能够带来最大效益的过程改进、使过程改进结果可见、可使用和可持续
Value: Ensures that processes, infrastructure, and their improvement contribute to successfully meeting business objectives. 确保过程、基础条件及其环境有助于成功实现业务目标。

## Slide 26: Process Quality Assurance (PQA) 过程质量保证
Intent: Verify and enable improvement of the quality of the performed processes and resulting work products. 验证并改进已执行的过程和所产生的工作产品的质量。
Value: Increases the consistent use and improvement of the processes to maximize business benefit and customer satisfaction. 增强过程使用和改进的一致性，以最大限度地提高业务效益和客户满意度。
Strengths强项:
A comprehensive set of work products has been developed and is applied by process quality assurance. 公司开发了一套完整的工作产品，并应用于质量保证。
Weaknesses弱点:
None 没有

## Slide 27: Product Integration (PI) 产品集成
Intent: Integrate and deliver the solution that addresses functionality and quality requirements. 集成并交付满足功能和质量需求的解决方案。
Value: Increases customers’ satisfaction by giving them a solution that meets or exceeds their functionality and quality requirements. 通过提供达到或超过其功能和质量要求的解决方案来提高客户的满意度。
Strengths强项:
A very good understanding and execution of the product integration strategy is demonstrated. 公司展示了对产品集成策略的很好的理解和执行。
Weaknesses弱点:
None 没有

## Slide 28: Requirements Development and Management (RDM) 需求开发与管理
Intent: Elicit requirements, ensure common understanding by stakeholders, and align requirements, plans, and work products. 导出需求，确保干系人取得一致理解，并调整需求、计划和工作产品。
Value: Ensures that customers’ needs and expectations are satisfied. 确保客户的需求和期望得到满足。
Strengths强项:
None 没有
Weaknesses弱点:
None 没有

## Slide 29: Risk and Opportunity Management (RSK) 风险与机会管理
Intent: Identify, record, analyze, and manage potential risks or opportunities. 识别、记录、分析和管理潜在的风险或机会。
Value: Mitigate adverse impacts or capitalize on positive impacts to increase the likelihood of meeting objectives. 缓解不利影响或充分利用积极影响来提高实现目标的可能性。
Strengths强项:
None 没有
Weaknesses弱点:
Certain risk management plans did not incorporate information specific to strategy which is used to guide the risk and management activities. (3.3) 某些风险和管理计划未包含特定用于指导风险和管理活动的策略信息。
Risk management is effective. However opportunity management activities are not clearly defined to ensure effective implementation. (3.5) 风险管理是有效的。 但是，没有明确定义机会管理活动以确保有效实施。

## Slide 30: Technical Solution (TS) 技术解决方案
Strengths强项:
Good use is made of industry best practice design methods and techniques. 充分利用了行业最佳实践的设计方法和技术。
Weaknesses弱点:
None 没有
Intent: Design and build solutions that meet customer requirements. 设计和构建满足客户需求的解决方案。
Value: Provides a cost-effective design and solution that meets customer requirements and reduces rework. 提供高效的设计和解决方案，以满足客户需求并且减少返工。

## Slide 31: Verification and Validation (VV) 验证与确认
Strengths强项:
None 没有
Weaknesses弱点:
None 没有
Intent: Verification and validation includes activities that confirm selected solutions and components meet their requirements, and validate selected solutions and components fulfill their intended use in their target environment. 验证和确认包括以下活动、确认选定的解决方案和组件是否满足需求、证明选定的解决方案和组件在目标环境下是否能实现其预期用途
Value: Verification and validation of selected solutions and components throughout the project increases the likelihood that the solution will satisfy the customer. 在整个项目过程中对选定的解决方案和组件进行验证和确认可以提高解决方案满足客户需求的可能性。

## Slide 33: Notice
This pptx has embedded links to 00_Data_Reference.xlsm
The latest information and version of the Benchmark Appraiser Support Environment (BASE) can be accessed at www.demix.org/tools